OUTLINE

for

ESSP STEP 2 PROPOSALS

VOLUME I & VOLUME II

AO-01-OES-01

This outline has been prepared to help the proposer comply with the requirements of the AO. Effort has been taken to ensure that this outline is complete and correct. Use of this outline does not preclude the proposer from reading the AO, nor relieve the proposer from taking responsibility for the contents of his/her proposal. Please inform the Proposal Coordinator of any discrepancies.

# COVER PAGE

Step-Two proposals at minimum shall cover the following item(s).

1.  Cover Page shall be included

Use the cover page from step – 1     1 page (not part of proposal limit)

# Investigation Summary

Step-Two proposals at minimum shall cover the following item(s).

1.  Investigation Summary shall be included

## Use the ESSP Forms I and II from Step – 1 (not part of proposal limit)

# Fact Sheet

Step-Two proposals at minimum shall cover the following item(s).

1.  Fact Sheet shall be included

## Use the Fact Sheet from Step – 1

(Limit 1 page (front & back; not part of proposal limit)

# Table of Contents – Volume 1 (No limit (not part of proposal limit)

Step-Two proposals at minimum shall cover the following item(s).

- Table of Contents shall be included

E.0	Endoresements	1

F.0	Science/Applications Investigation	1

F.1	Science/Applications Goals, Objectives, and Justification	1

F.2	Measurement Objectives and the Nature of the Investigation	1

F.3	Instrumentation	1

F.4	Anticipated Science/ Applications Return	1

F.5	Science/Applications Team	1

F.6	Plans to Resolve Open Science/ Applications Investigation Issues	1

G.0	Technical Implementation	1

G.1	Mission Design	1

G.2	Instrument Implementation	1

G.3	Instrument Interface and Payload Integration	1

G.4	Spacecraft	1

G.5	Launch Service	1

G.6	Manufacturing, Integration and Test	1

G.7	Mission Operations, Ground, and Data System	1

G.8	Plans to Resolve Open Technical Implementation Issues	1

H.0	Management	1

H.1	Management Processes and Plans	1

H.3	Team Organization, Structure, and Experience	1

H.3.1	Principal  Investigator	1

H.3.2	Project Manager	1

H.3.3	Other Personnel	1

H.4	Risk Management	1

H.5	Mission Assurance and Safety	1

H.6	Facilities and Equipment	1

H.7	Plans to Resolve Open Management Issues	1

I.0	Cost and Cost Estimating Methodology	1

J.0	EDUCATION	1

J.1	Rationale	1

J.2	Goals.	………………………………………………………………………1

J.3	Audience	1

J.4	Activity	1

J.5	Dissemination	1

J.6	Evaluation	1

J.7	Management	1

J.8	Budget	1

K.0	Other Opportunities	1

K.1	Small, Small Disadvantaged, and Small Veteran-Owned Business, and Minority Institution Involvement	1

K.2	Commercial Opportunities	1

K.3	Plans to Resolve Open Other Opportunity Issues	1

L.0	Appendices	1

L.1	Appendix 1 — Resumes	1

L.2	Appendix 2 — Statement of Work (SOW) and Funding Information	1

L.3	Appendix 3 — Certifications	1

L.4	Appendix 4 — Preliminary Mission Definition and Requirements Agreement	1

L.5	Appendix 5 — Draft Incentive Plan	1

L.6	Appendix 6 — Relevant Experience and Past Performance	1

L.7	Appendix 7 — Draft International Agreement(s)	1

L.8	Appendix 8 — NASA Principal Investigator Proposing Teams	1

L.9	Appendix 9 — Contractual Requirements	1

L.10	Appendix 10 — Letters of Endorsement	1

L.11	Appendix 11 — References List	1

L.12	Appendix 12 — Acronyms List	1

# E. ENDORSEMENTS

##### Note within the constraints of the page limits

Step-Two proposals at minimum shall cover the following item(s).

1.  Description of all endorsements

- All letters of endorsements

A maximum of one page can be used to describe the endorsements proposed

This one page summary and the letters of endorsement are not included in the maximum page count.

All co-investigators, lead team members foreign endorsements shall be included as part of the proposal

Letters of endorsement shall be provided from the following:

- Participants/Organizations in the proposal including NASA participants/organizations,

- All organizations offering goods and/or services on a no-exchange-of-NASA-funds basis,

- Foreign organizations providing hardware or software to the investigation,

- Launch Service provider, if the launch service is not provided through a NASA contract.

Letters of endorsement shall be signed by institutional and Government officials authorized to commit their organizations to participation in the proposed investigation and shall include the signature, full name, address with zip code, telephone and fax numbers, and electronic mail address

These letters shall describe the offered goods/services and their associated value/cost.  The letters of endorsements shall be included in Section L of the proposal & the one page summary in Section E.

The institutions and/or governments involved shall endorse any participation by foreign individuals and/or institutions as team members or contributors to ESSP investigations

The letter of endorsement shall provide evidence that the foreign institution and/or government officials are aware and supportive of the proposed investigation and will pursue funding for the investigation if selected by NASA.

Such endorsements shall be submitted per the schedule in Section 1.5 and in compliance with the provisions of Sections 3.1 – 3.3, 4.2.1.

# F. SCIENCE/APPLICATIONS INVESTIGATION  (25 pages)

Step-Two proposals at minimum shall cover the following item(s).

1.  Science/Applications Goals, Objectives, and Justification

2.  Measurement Objectives and the Nature of the Investigation

3.  Instrumentation, Technical Maturity Matrix (L-2a), Table K-4

4. Anticipated Science/Applications Return, Science Traceability

Matrix (L-3)

5.  Science/Applications Team

- Plans to Resolve Open Science/Applications Investigation Issues

Section F. shall provide a detailed discussion of the planned scientific investigation to be conducted.This includes

- identifying the science question(s) to be addressed;

- the measurement approach and objectives;

- the underlying physics of the proposed measurements;

- scientific problem relevance to the Earth Science Enterprise and complementarity to EOS and other ESE approved flight programs;

- science measurement requirements (lifetime, orbit, resolution, accuracy, etc.);

- Baseline Science Mission and Minimum Science Mission;

- science team members and their experience and area of expertise relative to the science measurement objectives;

- science validation and correlative measurement plan;

- algorithm development plan; and data processing and distribution plan

The scientific/applications objectives and methodologies shall be consistent during the Step-One and Step-Two proposal processes

## Science/Applications Goals, Objectives, and Justification

NASA will consider scientifically compelling proposals based on other scientific questions, but proposers shall provide a clear and concise justification in the Step 1 proposal.

An explicit scientific justification of the proposed investigation shall be provided This includes:

- defining the role of the proposed investigation in addressing key Earth science research objectives and scientific question(s) outlined in Section 2.0 of the ESSP AO,

- its applicability to current environmental issues,

- how it differs from or complements existing or approved spaceflight missions,

- documentation of the existing state of knowledge with respect to the problem to be addressed including existing models and observations,

articulation of how the proposed mission addresses the stated problem, research objectives, or scientific questions in terms of measurement characteristics and instrumentation including the requisite in situ/correlative measurements necessary to provide an integrated observation strategy, and a definition of the mission characteristics, including specifics of the spatial and temporal sampling modes and precision and accuracy.  In addition, a detailed sensitivity analysis shall be provided that illustrates the anticipated improvements in the state of knowledge/understanding as a result of reductions in uncertainty and describes how the proposed measurement set extends the state of Earth System Science knowledge in the problem area defined with respect to existing physical models, observational dataset(s), and/or observational trends.  All references cited should be available from literature (i.e., commonly available journals and books) or easily accessible as preprints (i.e., accepted for publication).

The impact of degradation of mission characteristics on the scientific objectives of the investigation shall also be described.

## 2.   Measurement Objectives and the Nature of the Investigation

Proposals shall cover the end-to-end investigation to answer the over-arching Earth system scientific/applications questions

The relationship between the proposed scientific objectives, the data to be returned, and the instrument payload to be used in carrying out the proposed investigation shall be unambiguous and clearly stated in the proposal

Any support activities including balloon, aircraft, and ground validation/calibration activities shall be described

The proposal shall demonstrate that the proposed mission would acquire the necessary results within the life span of the mission

The mission shall not require an extension of the mission beyond the life proposed and costed in the proposal

Extended missions will not be considered as part of this AO.

Include also a discussion of any descope or reduced mission performance options.  Discuss the impacts of these and the scientific/application resilience of the investigation

## Instrumentation

This section shall fully describe the proposed science instrumentation to be provided, including the criteria for its selection

The linkage between the required physical measurements and the proposed instrumentation shall be described in detail.

An assessment of the technical maturity of all proposed instrumentation shall be provided

This Instrumentation Technical Maturity Matrix shall include the name of each major element, a description of the item, an assessment of its maturity level (according to the definitions in Appendix L, Figure L-1) and rationale for each maturity assessment given, including examples of heritage, exiting instruments, breadboards, and prototypes, if any

The format of the Instrumentation Technical Maturity Matrix shall be as shown in Appendix L, Figure L-2

To quantitatively document how the proposed instrumentation permits key scientific problems to be addressed, a traceability analysis is required

The details of the mapping between scientific objectives and the measurements required to fulfill these objectives shall be provided, as well as the mapping between functional requirements and top-level engineering requirements

This analysis shall be presented as the Science Traceability Matrix, with individual scientific requirements mapping into functional requirements, which themselves map into higher order engineering requirements.

The matrix format shown in Appendix L, Figure L-3 shall be used

A description of the operational scenario/modes and an overall functional description and block diagram for all instrumentation shall be provided

Instrumentation concept, feasibility or definition studies already performed shall be summarized

Instrumentation performance requirements (resolution, sensitivity, and accuracy) shall be related to the proposed science measurement objectives for both the Baseline and Minimum Science Missions described above

A description of the technology/development risks and the plan to address them shall be included

A schedule for instrument development shall be provided

In addition, provide the instrument information requested in Table K-4 (can be preliminary for Step-One):

## Anticipated Science/Applications Return

The relationship between the data products generated and the scientific/applications objectives shall be explicitly described, as shall the expected results

ESSP mission teams will be responsible for the measurements to be taken in the course of the mission, the data to be returned, the approach that will be taken in analyzing the data to achieve the scientific objectives of the investigation, the initial analysis of the data, its subsequent delivery to an appropriate data repository, the publication of scientific findings, and communication of results to the science community and public.

The proposal shall provide a discussion of the scientific/applications products and how the science/applications products and data obtained will be used to fulfill the scientific objectives

This shall include a discussion of how the science/applications data will be obtained, including a plan for delivery of the products, and the individuals responsible for the data delivery

This description shall identify the investigation to be performed, the quality of the data to be returned (resolution, coverage, pointing accuracy, measurement precision, etc.), and the quantity of data to be returned (bits, images, etc.).

The plan for algorithm development shall be discussed

the data reduction and analysis plan, after the data have been delivered to the ground, shall be discussed, including the method and format of the data reduction, data calibration and validation, and preliminary analysis

The process by which data will be prepared for archiving and distribution shall be discussed, including a list of the specific data products and the individual team members responsible for the data products

The plan shall include a detailed schedule for the submission of raw and reduced data to the appropriate data archive in the proper formats, media, etc.

Delivery of the data to the data archive shall take place in the shortest time possible

Data are to be released as soon as possible after a brief data validation period appropriate for the mission and the process shall be described.

ESSP teams will be responsible for collecting the scientific, engineering, and ancillary information necessary to validate and calibrate the scientific data prior to depositing it in the appropriate data repository

This repository shall conform to the guidelines outlined in Appendix G.

The time that is required to complete this process shall be the minimum necessary to provide appropriate data to the scientific community and the general public and shall be described in the proposal

As part of the funded data analysis, archival and dissemination activities, mission teams shall include an appropriate period for data analysis independent of archiving activities

## 5.  Science/Applications Team

A single Principal Investigator (PI) that will be responsible for the scientific integrity of the mission shall lead each ESSP mission investigation team

Co-Investigators shall have an identified role in the proposal, play a defined and necessary role in the investigation, and covered in the funding plan.

The capabilities and experience of all members of the proposed science team shall be described

the role of each science team member in the investigation shall be explicitly defined

Resumes or vitae of team members shall be included in an Appendix of the proposal

Any plans for producing an initial analysis of early mission data shall be described

## 6.  Plans to Resolve Open Science/Applications Investigation  Issues

Identify and discuss any unresolved issues.  Include your planned approach and schedule for resolving these issues.

# G.	TECHNICAL IMPLEMENTATION  (50 pages)

Step-Two proposals at minimum shall cover the following item(s).

- 1.  Mission Design, and Table K-5

2.  Instrument Implementation

3.  Instrument Interface and Payload Integration

4.  Spacecraft, Spacecraft Technical Maturity Matrix (L-2b),Table K-6

5.  Launch Service and Table K-7

6.  Manufacturing, Integration and Test

7.  Mission Operations, Ground and Data System and Table K-8

- Plans to Resolve Open Technical Implementation Issues

The Technical Implementation section shall describe the method and procedures for investigation definition, design, development, integration, ground operations, and flight operations. This section shall also detail the expected products and end items associated with each phase. Describe the capabilities and experience of all members of the proposed technical implementation team,

## Mission Design

This section shall provide an overview of the mission, including mission design, mission design drivers, instrument accommodation, spacecraft, launch vehicle and services required, orbital parameters, ground systems communications approach, and mission operations plan

Specific information shall be included that describes the unique requirements placed on these mission elements by the science/applications investigation

Proposals shall include linkage between required physical measurement and proposed mission approach

A “Mission Traceability Matrix” showing how the proposed mission design complies with the stated objectives, requirements, and constraints of the proposed investigation shall be provided.

The format of the Mission Traceability Matrix shall be as shown in Appendix L, Figure L-4

The proposal shall describe the mission observing strategy and spacecraft performance required for obtaining the necessary data with the proposed instrumentation

The heritage and maturity of mission elements including, the spacecraft, ground systems, and mission design shall be addressed.

The proposal shall describe the systems engineering approach including the integration and test approach, trade studies to be conducted, and the approach to flight assurance, including reliability and redunda

The rationale for the selection of launch vehicle shall be provided

If not NASA-provided, the prior demonstrated flight record and qualification history of the launch vehicle shall be provided

the proposal shall identify and discuss any innovative features of the mission design that minimize total mission costs

In order to assess the mission design,  Step-Two proposals shall provide the data requested in Tables K-5.

## Instrument Implementation

This section shall describe the science/applications instrument (or instruments) for the investigation

The proposal shall indicate items that are to be developed, as well as any existing instrumentation or design/flight heritage

Discuss the steps needed for space qualification of your instrument.  Identify any innovative features incorporated to effect cost savings.  Include where appropriate calibration plans and operational/control considerations.

## Instrument Interface and Payload Integration

This section shall characterize the interface between the science instrumentation and the spacecraft.

The planned process for physically and analytically integrating the science payload with the spacecraft shall be described.

Along with a description of the payload layout and configuration, the accommodation of the science instruments by the spacecraft shall be addressed as follows:

- Instrument location constraints

- Mechanical/structural interface

- Field of view, alignment and pointing

- Baffling or other protection

- Thermal environment/temperature limits

- Commands

- Timing (clocks)

- Environmental sensitivities (electrical cleanliness, magnetic fields, contamination, etc.)

The proposal shall discuss the sensitivity to or generation of contamination (e.g., electromagnetic interference, gaseous effluents, etc.), and the potential (if any) for significant instrument-generated jitter and momentum.

Describe the planned process for physically and analytically integrating the instrument(s) with the flight system.  Describe the testing strategy of the science/applications payload, before integration with the spacecraft.

## Spacecraft

This section shall describe the spacecraft design approach, particularly as it relates to new versus existing hardware and redundant versus single-string hardware

It shall fully identify the spacecraft and describe its characteristics and requirements

A preliminary description of the spacecraft design with a block diagram showing the spacecraft subsystems and their interfaces shall be included, along with a description of the flight software and a summary of the estimated performance of the spacecraft

The flight heritage and/or rationale used to select the spacecraft and its subsystems, major assemblies, and interfaces shall be described

an assessment of the technical maturity of each subsystem and critical component shall be provided.

“Spacecraft Technical Maturity Matrix” shall define the technology readiness level (as defined in Appendix L, Figure L-1) of each item, along with a rationale for the assigned rating.

The Spacecraft Technical Maturity Matrix is separate from the previously requested Instrumentation Technical Maturity Matrix and is counted as part of the proposal page limit.

The format of the Spacecraft Technical Maturity Matrix shall be as shown in Appendix L, Figure L-2(b).

Subsystem characteristics and requirements shall be described to the greatest extent possible.

Any design features incorporated to effect cost savings shall be identified

A summary of the resource elements of the spacecraft design concept, including key margins, shall be provided

The rationale for margin allocation shall also be provided.

Those design margins that are driving costs shall be identified.

Plans for all phases of software development, including the use of existing (including “commercial off-the-shelf”) software, shall be described

The method planned for development and validation of flight software shall be addressed

The method for resolving any major open spacecraft issues, major systems trades, and technology development planned in Mission Definition and Preliminary Design shall be addressed.

A preliminary schedule for the spacecraft development shall be included.

## Launch Service

The proposal shall discuss the launch option selection, the range of acceptable launch options, and orbit parameters

## Manufacturing, Integration and Test

This section shall describe the manufacturing strategy to produce and verify the hardware/software necessary to accomplish the mission

It shall include a description of the main processes/procedures planned in the fabrication of flight hardware and software development; use of production personnel resources; incorporation of new technology/materials; and the preliminary test and verification program.

The approach, techniques, and facilities planned for manufacturing, integration, test and verification, and launch operations phases, consistent with the proposed schedule and cost, shall be described.

A preliminary schedule for manufacturing, integration, and test activities shall be included.

A description of the planned end items, including engineering and qualification hardware, shall be included

The use of any existing test facilities and processes shall be described.

## Mission Operations, Ground, and Data System

This section shall discuss mission operations and the ground operations support required for the proposed investigation

The planned approach for managing mission operations and all flight operations support, including mission planning, shall be discussed

The proposal shall describe the approach to the development of the ground data system, including the use, if any, of existing facilities, including Government facilities.

Include a block diagram of the Ground Data System (GDS) showing the end-to-end concept (acquisition through archiving) for operations and data flow to the subsystem level.

Describe the software design heritage and software development approach and its relationship to the flight system software development

Discuss the proposed communications (or active sensing) frequency bands, and identify any issues for obtaining spectrum allocation license(s).

This section shall describe the planned approach for managing mission operations and all flight operations support, including mission planning

A description of the operational phase of the mission shall be included

Operational constraints, viewing requirements, and pointing requirements shall also be identified

Describe any special communications, computer security, tracking, or near real-time ground support requirements, and indicate any special equipment or skills required of ground personnel.

The acquisition of data and the processing of that data both onboard the spacecraft and on the ground shall be described

The plan for processing the data after it has been delivered to the ground shall be discussed, including the method and format of the data reduction, data validation, and preliminary analysis

The process by which data will be prepared for archiving shall be discussed and the plan shall include a detailed schedule for the submission of data to the public domain in the proper formats, media, etc.

Delivery of the data to the public domain shall take place in the shortest time possible

Specific features incorporated into the flight and ground system design that lead to low-cost operation shall be identified

The use of any existing mission operations facilities and processes shall be described, as well as any new facilities required to meet mission objectives

## Plans to Resolve Open Technical Implementation Issues

This section shall describe the means by which the mission definition and preliminary design study will be performed

This section shall identify the key mission tradeoffs and options to be investigated during the Step-Two process and shall identify those issues, technologies, and decision points critical to the mission success

Identify and discuss any unresolved issues and potential risk areas to the proposed investigation.  Identify your approach and schedule for resolving these issues and mitigating these risks.

# H. MANAGEMENT   (25pages)

Note within the constraints of the page limits

Step-Two proposals at minimum shall cover the following item(s).

1.  Management Processes and Plans

2.  Schedule

3.  Team Organization, Structure, and Experience

4.  Risk Management

5.  Mission Assurance and Safety

6.  Facilities and Equipment

- Plans to Resolve Open Management Issues

8.  Site visit location

The Management section shall summarize the management approach and the facilities and equipment required.

This section shall specifically discuss the decision-making process to be used by the team, focusing particularly on the roles, responsibilities and authority of the Principal Investigator (PI) and Project Manager (PM) in that process.

The Management section shall provide insight into the organizations proposed for the work, including the internal operations and lines of authority, together with internal interfaces and relationships with NASA, team members, major subcontractors, and associated investigators

the PI shall be prepared to recommend mission termination if, in his/her judgment, the successful achievement of established science/applications objectives, as defined in the proposal, is no longer likely within the committed cost and schedule reserves

Each selected investigation shall have a named Project Manager (PM) who reports to the PI and will oversee the technical implementation of the investigation

The role, qualifications, and experience of the PM shall be adequate to ensure that the technical and managerial needs of the investigation will be met

Your Step-Two proposal must identify the single location for the site visit.  NASA recommends that you identify a site that you believe will best support demonstration of your readiness to implement the mission.

## Management Processes and Plans

This section shall summarize the investigator's proposed management approach, tools and processes

Proposals shall encompass all aspects of the investigation from the initial studies through delivery of the data to the appropriate data repository and their analysis

The team shall propose performance metrics that will be incorporated into a successful team’s contract

The mission team shall develop a Work Breakdown Structure (WBS) that best fits its organizational approach and mission design concept.

Mission teams shall define the management, review and reporting approach and management tools for tracking cost, schedule and risk best suited for their particular teaming arrangement.

Each team shall have a safety reliability and quality assurance program

These approaches shall be commensurate with the investigation’s implementation approach, while retaining a simple and effective management structure necessary to assure the adequate control of development within the cost and schedule constraints

NASA will require the following reviews

- System Requirements Review

- Preliminary Design Review

- Mission Design Review

- Confirmation Readiness Review

- Mission Confirmation Review

- Critical Design Review

- Pre-Environmental Review

- Pre-Ship/Operational Readiness Review

- Mission Readiness Review

- Flight Readiness Review

Each team shall identify management processes and tools that may be useful to NASA in the management of its programs and projects.

Investigations that propose teaming arrangements, partnering and/or contributions to meet the mission objectives shall specifically address how the mission team will interrelate with the PI’s organization and NASA, both organizationally and managerially.

The capabilities that each member organization brings to the team, as well as previous experience with similar systems and equipment shall also be addressed.

## Schedule

A project schedule to meet the proposed launch date shall be provided covering all phases of the investigation and identifying major milestones

The schedule shall include, as a minimum, proposed major project review dates including NASA required reviews; instrument development; spacecraft development; instrument-to-spacecraft integration and test; launch vehicle integration; and mission operations, algorithm development and data analysis.

Schedule reserve shall be clearly identified

## Team Organization, Structure, and Experience

The roles, responsibilities, time commitment, experience of all key personnel, and institutional commitments shall be described in this section, with particular emphasis placed on the responsibilities assigned to the PI, the Project Manager and other key personnel.

The proposal shall address any unique capabilities that each team member organization brings to the team, as well as previous experience with similar systems and equipment

information shall be provided which indicates what percentage of time will be devoted to the mission, the duration of service, and how changes in personnel will be accomplished

- PRINCIPAL INVESTIGATOR - The role(s), responsibilities, and time commitment of the single Principal Investigator shall be discussed.  Provide a reference point of contact including address and telephone number.

- PROJECT MANAGER - The role, responsibilities, time commitment, credentials and experience of the Project Manager shall be provided.  The Project Manger shall report directly to the Principal Investigator.  In addition, the Project Manager shall be named in the Step-Two Proposal.  Provide a reference point of contact including address and telephone number.

- OTHER KEY PERSONNEL - The roles, responsibilities, time commitments, and experience of the Co-Investigators and other key personnel in the investigation shall be described.

The management organizational structure of the investigation team shall be described in the proposal.

The proposal shall identify the teaming approach to be used and describe the responsibilities of each team member and their contributions to the investigation.

The work of these individuals and institutions shall be accounted for in the cost elements breakdowns provided in the Cost section.

Particular emphasis shall be placed on the organizational relationship between the PI and the PM.

The capability of the team to respond quickly and effectively to problems and inter-organizational conflicts shall be demonstrated.

Proposed lines of communication and authority shall be demonstrated

The contractual/financial responsibilities and relationships of all team partners, including contributions, shall be described

The mechanisms (contracts, subcontracts, cooperative agreements, memoranda of agreement, etc.) by which organizations commit to participate as partners on a proposing team shall be clearly identified.

Information on procurement of long lead items and proposed major and critical subcontracts, including procurement activities of all team partners, shall be provided

The information shall consist of, at a minimum, name of the item, scope of the work to be performed, name and location of supplier or subcontractor, proposed award schedule, deliverable items and delivery schedule, proposed performance assurance requirements, and contingency plans if a supplier or subcontractor fails to perform

Describe the relationships and controls you will exercise over suppliers and subcontractors from both cost and schedule standpoints.

The experience (successes and failures) of team partners in managing projects of similar scope, including cost and schedule performance within the last ten years shall be discussed.

## Risk Management

This section shall describe the approach to, and plans for, risk management to be taken by the team, both in the overall mission design and in the individual systems and subsystems

Particular emphasis shall be placed on describing how the various elements of risk will be managed to ensure successful accomplishment of the mission within cost and schedule constraints

Included in this discussion of risk management shall be risk mitigation plans for any new technologies and the need for any long-lead items that need to be placed on a contract before the start of the development phase to ensure timely delivery.

In addition, any manufacturing, test, or other facilities needed to ensure successful completion of the proposed investigation shall be identified

In the event risks cannot be managed successfully and mission objectives shall be revised toward the Minimum Science Mission, this section shall describe the descope options available to the team, their phasing, and their effect on mission performance relative to the previously defined Baseline Science Mission.

If the proposed Baseline and Minimum Science Missions are equivalent, proposers shall clearly articulate the rationale for this decision and identify viable contingency options (e.g., additional reserves, etc.).

This section shall identify the latest possible dates at which descope options may be implemented and the procedure by which they would be accomplished.

## Mission Assurance and Safety

This section shall describe the process by which mission success is assured and achieved.

This section shall describe mission assurance plans to ensure product quality, including specific plans for reviews, identification of trade studies, plans to incorporate new technology, problem/failure resolution, inspections, quality assurance, reliability, parts selection and control, and software validation activities.

A table similar to that shown in Appendix L, Figure L-5 shall be used to illustrate compatibility of the proposer’s own mission assurance processes with the Mission Assurance Guidelines and Requirements.

In addition, this section shall describe the process by which safety standards are met and hazards mitigated

The mission team member responsible for implementing the system safety program for the proposed mission shall be identified

Past experiences of this mission team member in implementing system safety program

from previous missions shall be described

This section shall also describe all safety plans and practices to be used in mission development

These plans and practices shall be compliant with the Flight and Ground Safety Requirements in Appendix J

This section shall also address the mission’s compliance with NASA Safety Standard (NSS) 1740.14, “Guidelines and Assessment Procedures for Limiting Orbital Debris”, which can be found in the ESSP Project Library (see Appendix B).

## Facilities and Equipment

All major facilities, laboratory equipment, and ground-support equipment (GSE) (including those of the team's proposed contractors and those of NASA and other U.S. Government agencies) essential to the mission in terms of its system and subsystems shall be indicated, distinguishing insofar as possible between those already in existence and those that will be developed in order to execute the investigation.

The outline of new facilities and equipment shall also indicate the lead-time involved and the planned schedule for construction, modification, and/or acquisition of the facilities

The proposal shall also include documented availability of proposed assets.

## Plans to Resolve Open Management Issues

# COST AND COST ESTIMATING METHODOLOGY (3 pages)

Note within the constraints of the page limits

Step-Two proposals at minimum shall cover the following item(s).

- Summarize the total mission cost and cost estimating methodology including a discussion of any contributions

- Complete total mission cost table above (must be consistent with Appendix K, Section M Cost and Cost Estimating Details).

NASA Center and NASA contractor participation shall be on a full-cost accounting basis, (but see paragraph M.1.a.

For Step-Two proposals: The expected NASA Mission Cost (NMC) and Total Mission Life Cycle Cost (TMLCC) in real year dollars shall be provided as indicated in the table in Table K-9.

# J. EDUCATION   (10 pages)

Note within the constraints of the page limits:

Step-Two proposals at minimum shall cover the following item(s).

1.  Rationale

2.  Goals

3.  Audience

4.  Activity

5.  Dissemination

6.  Evaluation

7.  Management

8.  Budget

Necessary elements to be described in the Education plan include

- Rationale - Define the educational need the plan will meet

- Goals - Define the project goals and objectives

- Audience - Clearly define the target audience

- Activity - Thoroughly describe the proposed project

- Dissemination - Describe how the activity or project will be broadly disseminated

- Evaluation - Describe how the project will be evaluated

- Management - Identify and describe the personnel who will be involved in the development and production of the

Activity

- Budget – Provide appropriate details on cost

# K. OTHER OPPORTUNITIES   (5 pages)

Note within the constraints of the page limits:

Step-Two proposals at minimum shall cover the following item(s).

- Small, Small Disadvantaged, Woman- and Veteran-Owned Small

Businesses, and Minority Institution Involvement

- Commercial Opportunities

## Small, Small Disadvantaged, and Small Veteran-Owned Business, and Minority Institution Involvement

This section of the Step-Two proposal shall discuss a subcontracting plans for Small Disadvantaged, Women-Owned, and Veteran-Owned Small Businesses, Historically Black Colleges and Universities, Other Minority Universities and Institutions, and certified Historically Underdeveloped Business Zone (HUBZone businesses involvement in the implementation of the investigation.

The subcontracting approach shall be discussed and the subcontracting goals stated.

The proposing institution(s) shall agree to use their best efforts to assist NASA in achieving its goal for the participation of small disadvantaged businesses, women-owned small businesses, veteran-owned small businesses, certified HUBZone businesses, Historically Black Colleges and Universities (HBCUs), and Other Minority Universities (OMUs) including Hispanic serving institutions and Tribal colleges and Universities in NASA procurements

Proposals shall recognize this requirement and shall discuss the intent to include small disadvantaged businesses and minority institutions.

A proposed subcontracting plan shall be provided in this section and will be evaluated as part of the Step-Two Process

## Commercial Opportunities

The social benefits and enhanced U.S. economic and technical competitiveness achieved through partnerships between the public sector programs and the private sector shall also be discussed

If the commercial opportunity involves use of data that will be acquired by the mission, any data rights required by the private sector partner shall also be defined (see section 3.2.3).

## Plans to Resolve Open Other Opportunity Issues

Identify and discuss any unresolved issues.  Include your planned approach and schedule for resolving these issues.

# L. APPENDICES  (No page limit, but small size encouraged)

Step-Two proposals at minimum shall cover the following items

1.  Resumes

2.  Statement of Work (SOW) and Funding Information

3.  Certifications

4.  Preliminary Mission Definition and Requirements Agreement

5.  Draft Incentive Plan

6.  Relevant Experience and Past Performance

7.  Draft International Agreement(s) (if applicable)

8.  NASA Principal Investigator Proposing Teams (if applicable)

9.  Contractual Requirements

10. Letters of Endorsement

###### NO OTHER APPENDICES ARE PERMITTED

The following additional information is required to be supplied with the proposal as Appendices and, as such, will not be counted within the specified page limit.

- Resumes

- Statement of Work (SOW) and Funding Information

- Certifications

- Preliminary Mission Definition and Requirements Agreement

- Draft Incentive Plan

- Relevant Experience and Past Performance

- Draft International Agreement(s).

- NASA Principal Investigator Proposing Teams

- Contractual Requirements

- Letters of Endorsement

- References List

- Acronyms List

VOLUME II

# COVER PAGE

Step-Two proposals at minimum shall cover the following item(s).

1.  Cover Page shall be included

Use the cover page from step – 1     1 page (not part of proposal limit)

## Table of Contents – Volume II     (No Page Limit)

M.0	COST AND COST ESTIMATING DETAILS 	1

M.1	Basis of Cost Estimate	1

M.1.1	Full Cost Accounting	1

M.1.2	NASA ESE Cost	1

M.1.3	NASA Launch Services Cost	1

M.1.4	Goods and/or Services Offered on a No-Exchange-of-NASA-Funds Basis	1

M.2	Reserves and Margins	1

M.3	Plans to Resolve Open Cost Issues………...……………...	1

# M.	COST AND COST ESTIMATING DETAILS

Note:

Step-Two proposals at minimum must cover the following items

1.  Complete Section M required

This section is only required for Step-Two Proposals and shall be placed in a separate volume from the rest of the proposal.  See Table K-1 and Table K-2 for additional information.  This section shall be consistent with the material described in Section I of this Appendix.

## M.1 Basis of Cost Estimate

The proposals shall include the Total Mission Life Cycle Cost (in real year dollars), which includes the NASA Earth Science Enterprise Cost cap, the NASA Launch Cost, and all contributed costs.  The Total Mission Life Cycle Cost includes but is not limited to the following:

- Mission conceptual study, definition and development of all flight and ground hardware and software, and operations of the mission

- Non-satellite measurements necessary for calibration or validation of observations

- Other mission support

- Development, operation, refinement, maintenance, documentation, and publication of all required algorithms to accomplish the mission

- Processing, archiving, distribution, maintenance, documentation, and information management of all mission derived data products to permit community-wide access

- Publication of results in refereed science literature

- Delivery to NASA, at mission end, all data supporting information and available results

- Cost of the education requirements

- Projects reserves

- Acquisition of launch services and launch (identified separately)

These costs shall be consistent with the project requirements described in Sections 3, 4, and 5 of the AO.  The amount to be costed in each fiscal year shall be identified by providing the data in Appendix L, Figures L-6 through 9.  The top portion of Appendix L, Figure L-7 requests cost data relative to the NASA ESE Cost.  The lower portion addresses contributions.  Appendix L, Figure L-10 gives the NASA inflation index to be used to calculate real year dollars.

Identify and justify the methodology used to estimate the cost, for example, specific cost model, past performance, cost estimating relationships from analogous missions, and assumptions.  Describe the budget reserve strategy, including budget reserve levels as a function of mission phase.

### M.1.1	Full Cost Accounting

NASA services, facilities, and equipment can be proposed.  Where NASA-provided services, facilities and equipment are used, NASA Civil Service labors and supporting NASA Center infrastructure must be costed on a full cost accounting basis.  If NASA guidance for full cost accounting has not been fully developed by the closing date for proposal submission, NASA Centers may submit full cost proposals based on the instructions in the NASA Financial Management Manual, Section 9091-5, “Cost Principles for Reimbursable Agreements,” or based on their own Center-approved full cost accounting models.  Other Federal Government elements of proposals must follow their agency cost accounting standards for full cost.  If no standards are in effect, the proposers must then follow the Managerial Cost Accounting Standards for the Federal Government as recommended by the Federal Accounting Standards Advisory Board.

### M.1.2.	NASA ESE Cost

The NASA ESE Cost is the funding that the NASA Earth Science Enterprise would be expected to provide to the mission team over the course of the investigation in real year dollars, beginning with initial selection and ending with the conclusion of data analysis and distribution of data to the scientific community.  Examples of costs to be included are any upper stages; flight hardware, including science/applications instrumentation and spacecraft; payload adapter; education and outreach activities; new technology; subcontracting costs (including fees); science/applications teams; all personnel required to conduct the investigation, analyze and publish results, and deliver data in archival format; insurance; ground data system; labor (contractor); NASA Civil Servant costs; reserves; and contract fees.  A mission reserve will not be maintained by Office of Earth Science; therefore, each mission must include its own credible mission phased reserve proportional to the development risk.  The NASA Earth Science Enterprise costs for the mission is capped at $125 M (real year dollars), excluding launch vehicle and launch services, and proposers are strongly encouraged to propose lower cost missions.  The NASA Mission Cost, which is the sum of the ESE Mission Cost and the NASA Launch Services Cost, is a consideration in the selection of investigations and in the continuing assessment of ongoing missions.

### M.1.3 NASA Launch Services Cost

Launch services are discussed in section 3.1.4 of the AO.  Launch services cost is defined as that portion of the proposed Total Mission Life Cycle Cost to be funded by NASA for the acquisition of a launch vehicle and the services necessary for launch.  Elements of this cost include the launch vehicle itself, including any upper stages, payload fairings, propellants, and labor and materials needed for launching.  Launch Services cost is not part of the NASA Earth Science Enterprise Cost ceiling of $125 million discussed elsewhere in these instructions.  Proposers must still include the estimated cost of launch services in the cost tables K-10, above, and Figures L-7 and L-8 below for completeness. .  Elements that are to be included in payload integration costs and are not part of launch services include payload adaptors, cabling and connectors to connect the payload to the launch vehicle, and labor, equipment, and materials necessary for health monitoring and maintenance of the payload prior to launch.

### M.1.4 Goods and/or Services Offered on a No-Exchange-of-NASA-Funds Basis

Contributions of any kind, whether cash or non-cash (cash, property and/or services) to ESSP by organizations other than the Office of Earth Science are encouraged but not required.  Values for all contributions of property and services shall be established in accordance with applicable cost principles.  Such contributions may be applied to any part or parts of a mission.  A letter of endorsement that contains a statement of financial commitment from each responsible organization offering to contribute, and the amount of the contribution in U. S. Dollars to the investigation must be submitted with the proposals for all U.S. components.  For foreign components of proposals, see Section 3.3.

The cost of contributed hardware or software shall be estimated as either: (1) the cost associated with the development and production of the item if this is the first time the item has been developed and if the mission represents the primary application for which the item was developed; or (2) the cost associated with the reproduction and modification of the item (i.e., any recurring and mission-unique costs) if this is not a first-time development.  If an item is being developed primarily for an application other than the one in which it will be used in the proposed investigation, then it may be considered as falling into the second category (with the estimated cost calculated as that associated with the reproduction and modification alone).  In this case, document the commitment to complete the development on the part of the organization funding the other application.

The cost of contributed labor and services shall be consistent with rates paid for similar work in the offeror's organization.  The cost of contributions shall not include funding spent before the start of the investigation.  The value of materials and supplies shall be reasonable and shall not exceed the fair market value of the property at the time of the contribution.  NASA will evaluate the realism of all costs regardless of the proposed source.

## M.2.	Reserves and Margins

Include a discussion of reserves, margins, and descope options, including the time phasing and critical decision points.  Justify the level and allocation of these reserves, margins and descope options based on the level of technical and programmatic risk for your investigation.  Discuss the management of the reserves and margins, including whom in the management organization manages the reserves and when and how the reserves are released.  Definitions and examples of reserves and margin are found in Figure L-11 in Appendix L.

## M.3.	Plans to Resolve Open Cost Issues

Identify and discuss any unresolved issues.  Include your planned approach and schedule for resolving these issues.

Proposals submitted in response to this AO must be of sufficient cost detail to enable NASA to make a fair and reasonable assessment of the NASA Mission Cost (NMC) and the Total Mission Life Cycle Cost (TMLCC) of the proposed Baseline Science Mission.  The term “cost” is defined as dollars actually expended for accomplishment of the mission during a given time period.  Cost differs from “funding”, which is defined in the Funding Profile section below.  The NMC represents the NASA-funded portion of the mission.  The TMLCC is the total amount of resources used to produce the mission; that is, the NMC plus all non-NASA-funded contributions.  This includes direct and indirect costs that contribute to the mission, regardless of funding sources.  The NMC for an ESSP mission must include the full cost of all civil service support to the mission, including science co-investigators, technical advisors, facilities, etc., unless contributed by their agency.  If contributed, these resources must be included in the TMLCC.

Direct costs that can be specifically identified with an ESSP mission include: (a) salaries and other benefits for employees who work directly on the mission, (b) materials and supplies used directly in support of the mission; (c) various costs associated with office space, equipment, facilities, and utilities that are used exclusively to produce the mission; and (d) costs of goods or services received from other segments or entities that are used to produce the ESSP mission.

Indirect costs include resources that are jointly or commonly used to produce two or more types of products but are not specifically identifiable with any of the products.  Typical examples include labor overheads, material handling, cost of money (COM), general administration, general research and technical support, security, rent, employee health and recreation facilities, operating and maintenance costs for buildings, equipment, and utilities.

Cost estimating procedures shall be based upon generally accepted cost accounting principles and practices and must be in accordance with the proposer's approved accounting system.  Additional information on cost principles, procedures, and definitions are found in the Federal Acquisition Regulations (FAR) in parts 30 and 31.

The methods by which the cost estimates are derived shall be described.  If an estimate is based on heritage, the performance and cost parameters that the proposed system has in common with the previous or existing system shall be provided.  An analysis of the impact of the referenced heritage on the risk of the proposed mission and on the proposed mission cost estimate shall also be provided.  If cost models are used, a description of the model and the assumptions used to derive the cost estimates shall be documented.  Identify any “discounts” assumed in the cost estimates for business practice initiatives or streamlined technical approaches.  Describe how these have been incorporated in the cost estimate.

Copies of applicable forward pricing rate agreements shall be provided.  Costing of Federal Government elements of proposals must follow the agency cost accounting standards for full cost (see paragraph M.1.a, above).

All costs, including foreign contributions, must be in U.S. Government real year dollars.  Real year dollars are current fiscal year (FY) dollars adjusted to account for inflation in future years; in other words: real year dollars are what you will have to actually spend in each future year.  The inflation rate index provided in Appendix L, Figure L-10 shall be used to calculate all real year dollar amounts unless an industry forward pricing rate is used and documented.  Where cost phasing is requested, the cost plan shall provide data by U.S. Government fiscal year (October 1 - September 30) for phases Mission Detailed Design through Mission Operations and Data Analysis, Archival, and Dissemination and by Government fiscal quarter for phase Mission Definition and Preliminary Design.  Requests for cost by “Phase” refer to Phases Mission Definition and Preliminary Design through Mission Operations and Data Analysis, Archival, and Dissemination as defined in Section 3.2 of this AO.  Costs shall be broken down to the system or subsystem level, as requested, in accordance with the proposed Work Breakdown Structure (WBS), which shall be included for reference.

Separate Phase Cost Breakdown by WBS and Major Cost Category and Government fiscal year (fiscal quarter for phase Mission Definition and Preliminary Design) shall be provided at the appropriate WBS level for each major mission organization (i.e., the PI, each NASA-funded team member, each contributor, and each subcontract exceeding $500,000) as defined below.  In addition, a roll-up Summary of Elements of Cost shall be provided for each organization.  Appendix L, Figure L-8 is provided as a template for these costs.  This format can be expanded to show additional phases and fiscal years.  Major categories of cost shall be provided at the subsystem level for the flight system, including the science instruments, and at least the system level for all other items.  The value of reserves shall be included and separately identified by WBS at the system level.  A mission level Summary of Elements of Cost for the total ESE Cost, NASA Launch Services Cost, and the TMLCC, which represents the total of all separate Summaries, shall also be provided, but need not be broken down by skill categories, overhead centers, etc.

The Summaries of Elements of Cost shall contain the following direct and indirect elements.

Note: these are the “program cost elements” mentioned by footnotes for Figures L-6, L-7 and L-9.

- DIRECT LABOR HOURS - Show productive hours by individual skill categories for phases Mission Definition and Preliminary Design through Mission Operations and Data Analysis, Archival, and Dissemination.

- DIRECT LABOR COSTS – The labor costs shall be itemized by skill categories for phases Mission Definition and Preliminary Design through Mission Operations and Data Analysis, Archival, and Dissemination.

- LABOR OVERHEAD - Overhead shall be itemized by cost centers (engineering, manufacturing, etc.) for phase Mission Definition and Preliminary Design and as totals by fiscal year for phases Mission Detailed Design through Mission Operations and Data Analysis, Archival, and Dissemination.  Rates shall be documented for phases Mission Definition and Preliminary Design through Mission Operations and Data Analysis, Archival, and Dissemination.

- SUBCONTRACTS - Supporting information shall be provided for all subcontracts exceeding $500,000 for phases Mission Definition and Preliminary Design through Mission Operations and Data Analysis, Archival, and Dissemination.  This detail shall include name/address, cost, fee/profit, type of contract, number of quotes solicited/received, basis of selection, affiliation with the Prime, type of business, type of cost and price analysis accomplished, concise basis of estimate, and basis of selection.

- MATERIALS - Supporting detail for major vendors (exceeding $500,000) in phases Mission Definition and Preliminary Design through Mission Operations and Data Analysis, Archival, and Dissemination shall include WBS element, fiscal year or quarter, description, vendor name/address, quantity, and current/proposed unit prices.  Material burden rates shall be documented for phases Mission Definition and Preliminary Design through Mission Operations and Data Analysis, Archival, and Dissemination.

- TRAVEL - Travel shall be summarized as totals for phases Mission Definition and Preliminary Design through Mission Operations and Data Analysis, Archival, and Dissemination.  A table shall be included that provides the basis of estimate for travel costs.  This shall include, but is not limited to, number of travelers, destinations, number of days, airfare cost, rental car cost, per diem costs (hotel, meals, etc.), etc.

- OTHER DIRECT COSTS - Other direct costs shall be summarized as totals for phases Mission Definition and Preliminary Design through Mission Operations and Data Analysis, Archival, and Dissemination.

- GENERAL AND ADMINISTRATIVE (G&A) EXPENSE - G&A expense represents the institution’s general and executive offices and other miscellaneous expenses related to business.  G&A expense shall be itemized by cost pool for the Mission Definition and Preliminary Design phase and summarized as totals for phases Mission Detailed Design through Mission Operations and Data Analysis, Archival and Dissemination.  Rates shall be documented for phases Mission Definition and Preliminary Design through Mission Operations and Data Analysis, Archival, and Dissemination.

- COST OF MONEY (COM) - COM represents interest on borrowed funds invested in facilities.  COM shall be itemized by indirect pools and overhead centers for the Mission Definition and Preliminary Design phase and summarized as totals by fiscal year for phases Mission Definition and Preliminary Design through Mission Operations and Data Analysis, Archival, and Dissemination.  Rates shall be documented for phases Mission Definition and Preliminary Design through Mission Operations and Data Analysis, Archival, and Dissemination.

- PROFIT/FEE - Document the basis, rate, and amount of fee for phases Mission Definition and Preliminary Design through Mission Operations and Data Analysis, Archival, and Dissemination.

- ESCALATION FACTORS - Document the escalation factors used to determine real year dollars for phases Mission Definition and Preliminary Design through Mission Operations and Data Analysis, Archival, and Dissemination.

In addition to the Summaries of Elements of Cost, the proposer shall provide the following mission level information:

- Total costs will always equal total funding at program completion.

- SUMMARY OF COST RESERVES - A time phased summary of cost reserves shall be presented by Phase for all WBS elements that contain reserve.  The proposed cost by element, the amount of reserve for each element, and the reserve as a percentage of the TMLCC for each element shall be provided.  A rolled up summary of cost reserves, which represents a total of reserves for all WBS elements shall also be provided.

- DESCOPE OPTIONS - The cost savings associated with all descope options presented in the Management section shall be time-phased and provided for all mission phases.

- FUNDING PROFILE - Provide a profile of required NASA-funding by fiscal year.  The funding profile is derived from the cost profile that is the basis of the proposal.  The funding for a given fiscal year is determined from the estimated costs in that year, less the funding carried over from the previous fiscal year, plus the forward funding needed to cover the costs of the first month in the following fiscal year, plus the forward funding required for “unfilled orders”.  Unfilled orders refer to long lead items for which funding and costing takes place in different Government fiscal years.  Because of forward funding, costs will not equal funding in any given fiscal year.  Total costs shall equal total funding at program completion.

Appendix L, Figure L-7 is provided as a template for the TMLCC phasing by fiscal year.  Resources provided as contributions by international or other partners shall be included and clearly identified as separate line items