Subject:	Pre site visit questions

Ref:	NASA Cooperative Agreement Notice (CAN) CAN-00-OES-01, 
“Increasing Interoperability and Performance of Grand Challenge Applications in the Earth, Space, Life, and Microgravity Sciences”

A. Donnellan, JPL

Numerical Simulations for Active Tectonic Processes: Increasing Interoperability and Performance

Requests:

1.	Please identify the impact to your scope of work if you are required to absorb a 20% budget reduction.

Given the work we expect to accomplish, our proposed budget was lean. Therefore a 20% budget reduction could significantly impact the results.

There are no specific tasks that can be cut. In order to maintain an integrated interoperable earthquake science system, the objective of the proposal, there are no individual software modules that we can cut. The interoperability software could be extensively impacted with a budget cut, or the outreach effort could be cut. Neither seem acceptable to the spirit of the CAN, however.

It is possible that given our objectives that documentation might suffer if we are given a budget cut. We will strive to document all codes. However, if we are required to meet other milestones with a reduced budget the documentation might not be adequate.

2.	Your proposal did not give us a clear understanding of how you will achieve the interoperability milestones in the CAN. In preparation for negotiations we need a more complete description of your approach for achieving interoperability. Please provide a short description of the software you will use or plan to develop and the criteria, along with a quantifiable metric, you would propose for determining that you have demonstrated interoperability.

We propose to achieve interoperability through software portal tools. Rather than develop a once-off system we will focus on developing wizards by which the scientists and code developers can easily put their software into the portal environment. The code to accomplish this is called Gateway. A first start at this was successfully achieved at a GEM/ACES meeting at the Maui HPCC Center in early August 2001. Finite element code developers along with Gateway developers were able to successfully put a version of the finite element code into a portal environment and run the code.

The philosophy of this team is to enable the researchers to easily assimilate their codes and databases into an interoperable environment. We will employ a federated database system that can handle either structured or web-based databases. In the latter case we use wrappers to cause the web-based data to appear as structured databases. This is accomplished through mediator technology. Fox and McLeod are experts in the fields of portal and database technology respectively. A strength of our team is that we integrate their expertise directly with code developers and earth science researchers, who are also on this team.

We also plan to achieve interoperability through developing collaborative tools. This is particularly important in a field such as earthquake science where earthquakes can strike without warning and much of the relevant scientific data must be collected in the hours to days following the earthquake. The collaborative tools will enable researchers in the office to interact with researchers in the field, as well as with researchers at other locations. They will allow for numerous data types and codes to be integrated in near real-time.

3.	Additionally, the software engineering plan that you submitted with your proposal has been found deficient in a number of areas. To that end we enclose a software engineering plan template to ensure the success of your initial critical milestone. This template makes reference to some additional documentation - templates for these can also be provided.

See attached software engineering plan. We have identified Ken Hurst, supervisor of the Data Understanding Systems Group, as the software engineer for this project. Most of the JPL developers are in his group.

4.	Please describe in one page per application code as precisely as you can (problem size, algorithms, physics, current performance, I/O needs, and any other parameter that bears on the performance of the code) the code or codes that you propose to use to meet each code improvement milestone. Please assign a unique name to each code and define how you propose to measure your improvement.

See attached code descriptions at end of response.

5.	You mention using the framework currently under development by the GEM effort. Does your milestone plan allow for a time slip if they are slow to ratify a standard? Or are you prepared to design, develop and promote your own framework if they do not meet your timeframe?

The researchers on this project are leaders and core members of the GEM effort. We will work with the broader GEM community, but this effort is an integral part of the GEM effort. We are prepared to design, develop, and promote our own framework if members of the GEM group do not meet our timeframe. What we develop will then become the GEM standard.

6.	By what factor will the FEM and Multipole codes improve over baseline at Milestones F & G? What is the metric to judge the improvement? What is the performance of the current FEM code?

Some of the multipole milestones are not performance milestones, in terms of how fast it can do the same problem, but milestones in terms of making the code work on larger, more complex, and more geologically realistic problems. This a milestone that is hard to quantify in terms of a metric but one that can be seen to be a significant improvement by experts in the field and that couldn't have been met without the work being done.

For milestone F we will compare the speed of execution in the Parkfield model with some specific number of elements to run to some particular number of time steps, and to some particular number of ~M6 Parkfield earthquakes. We don't yet know how large a model we can now run for how long on some particular single processor. We can't say exactly yet what the number of elements will be in a parallel version, since we don't yet have a parallel benchmark. An additional part of that metric could also be a comparison of how the speed scales with the number of elements as improvements are made. Some metric on performance is given in the following plots.

FEM baseline code

We have not yet created a parallel baseline FEM code. We could use the current sequential FEM code as a baseline code for HPCC. We are in the process of working to insert a parallel direct linear system solver from ScaLAPack to the FEM code, and from there to come up with a parallel baseline FEM code. We will also try to implement a parallel iterative linear system solver for a baseline code.

Performance metrics

Traditionally, there are two metrics to evaluate performance improvements of a parallel application code. One is the speedup, which measures the speed improvement of a code for a fixed problem size. The other is parallel scaling, which measures the time increase of a code as the problem size and the number of CPUs used increase proportionally. For applications of very large size, e.g. in the order of millions of elements in FEM or Green's function/multipole codes, the parallel scaling metric usually makes more sense, since our objective here is to be able to solve realistic problems of large sizes in a reasonable amount of time, rather than being interested in minimizing our solution time for some toy problems.

7.	Is the Multipole code currently running in parallel? If so, could you please provide some scaling and performance information as a baseline.

The multipole code library from John Salmon is a parallel code, however our earthquake codes that make use of the library do not yet run in parallel. The plots above, in question 6, so the performance metrics for the non-parallel version. The multipole algorithm reduces the cost of computing an N-element (N-body) problem from N**2 to N*logN or nearly O(N), depending on how large the coefficient before N is.

8.	In the Technical Approach section of your proposal, you compare the viscoelastic FEM solver to that in electromagnetic scattering problems and provide scaling curves. Why do you expect the FEM code to scale like electromagnetic scattering problems? Will they share a common parallel solver package? Are the physical equations mathematically similar?

Both are elliptic PDE's solved by local-basis finite element systems. There are several superficial differences, none of which are crucial. The electromagnetic code is using a QMR iterative solver to solve the complex-phasor (frequency domain) version of the Helmholtz equation, while the Visco-elastic (VE) crustal deformation code is solving the elastic and first-order viscosity perturbation stress-displacement equations.

A single time step of the VE solution requires similar operations as a single-frequency EM scattering problem, relying on the iterative solution of a sparse system, resulting from local-basis sampling of an elliptic equation. A key distinction (in favor of the VE code) is that the VE stiffness matrix is always positive definite, while the Helmholtz operator is not. It is reasonable to assume the VE solver will take fewer iterations and be more amenable to preconditioning; the Helmholtz solver yielded to few techniques other than QMR. For this reason we will chose an iterative solver from the general family of conjugate gradient solvers, with the expectation that it will scale similarly to QMR, but probably perform better.

As to scaling, we note that the differences in sparsity and connectivity are qualitatively slight, so that issues of load balance and communication will not be fundamentally different; and the iterations to convergence will be based on the coverage of the significant eigenvectors of the problem, which should follow a rough scaling factor between the two types of problems.

9.	What software tools are part of Optional Milestone L "Software tools completed"?

Visualization (in-house support) and mesh refinement tools.

10.	Please disclose any funding that you have received since this proposal was submitted that supports proposed work, as it is incumbent on the government to assure that it does not pay for the same work twice.

We have received no new funding since the writing of this proposal.

Requests related to software engineering:

1.	The enclosure “Mapping of Recommended Software Documentation to Cooperative Agreement Milestones” lays out a timetable for development of commonly provided software documentation. Does your software engineering approach produce these documents in concert with these milestones? Does your workforce plan cover this work?

We will complete our documentation in concert with the milestones. Our workforce plan will cover this work. However, as stated above, a 20% budget reduction could impact the quality of the documentation.

2.	What mechanism will you use to insure the software requirements are satisfied? A requirements traceability matrix?

Software Engineering Management:

Software engineering practices will be an important component in our HPCC ESS for GEM project. In our view, they range from the design of modular, extensible and interoperable software architecture, to software coding, integration, testing and maintenance, and to software documentation. Ken Hurst, our appointed software engineer, will take the overall responsibility to ensure our software engineering tasks are fulfilled properly by the entire team according to our proposed plan.

Software Engineering Plan:

1. Software architecture design and its impact

Currently there are several scientific simulation software packages in our GEM domain, including GeoFest which is a finite-element code package for visco-elastic modeling of 3D earthquake dynamics and faults, Virtual California which is a Green's function based fault-dynamics simulation code, a boundary-element code for studying California Parksfield fault dynamics, several data mining algorithms based code for earthquake events classifications and prediction. There are also existing computational software tools such as adaptive meshing libraries for sequential and parallel adaptive mesh generation and refinement for unstructured meshes, and other software tools such as parallel multipole code and data assimilation code under development or to be developed in the near future. Many of these software components have the potential to be integrated into a unified GEM Problem Solving Environment (GEM-PSE), so that more complex and comprehensive, large-scale earthquake geodynamics study and prediction can be performed.

It is, however, clearly a big challenge to integrate these codes from different sources and algorithms, in different programming languages and operating environments, into an effective GEM-PSE, which can even be a distributed computing environment. We believe modern software engineering technologies are applicable here. One example is the use of XML schema technology to generate a common set of data objects shared by multiple software components in the GEM-PSE to facilitate interoperability.

What we also want is a top-level software architecture specification for our GEM-PSE. Communication protocols need to be designed for the interactions of different computational software components. Software wrappers and connectors need to be designed and developed to achieve portability and interoperability within GEM-PSE. Efficient algorithms and implementations are required for individual components and the overall GEM-PSE system to achieve optimized computational performance in terms of computer memory and time to solution.

- Coding requirements and conventions

It will be very beneficial, especially in the long run, for us to adopt advanced software development methodologies in our science software development. Good software development principles are essentially programming language and hardware platform independent, and they can have great impact on software quality, reliability and robustness.

Large-scale scientific simulation software systems typically employ sophisticated mathematics and physics algorithms. Bugs in these types of code can often be extremely hard to expose and detect compared to some non-science code. Thorough testing often is extremely hard if not impossible. We will use software engineering techniques to reduce software errors during code development and integration. One important aspect is the function or subroutine interface design, which should be as object-oriented as possible. Global variables should be eliminated if at all possible to ensure software modularity. We will take full advantage of language built-in features (such as in modern Fortran and C++ languages) for strong type checking and object definitions.

Another important aspect of improving code reliability is to specify a set of coding conventions for each of the programming languages used in the components of GEM-PSE. These conventions are devised to improve software understanding, avoid ambiguities in the interfaces between software modules and packages, and facilitate software extension and maintenance.

- Software testing

Regression-based testing will be performed both at unit test level and at integrated systems test level for each of the software packages in GEM-PSE. The verifications of software components will be conducted using carefully designed test cases based on clearly defined functionality of each software component and its input and output.

- Configuration management

There are currently many CM tools available both as commercial products and as free software in the public domain. Some of them are more suitable for large-scale software projects involving a large team of developers. One example is the Harvest system currently used in the JPL Mission Data System Project for version control, error reporting and tracking, and as a centralized repository for all software components in the project. Rational Rose is another example of such a tool. Some of the tools in the public domain such as Issues and CVS have somewhat limited and specific capabilities compared to large commercial CM software and probably also simpler to use, but they could still provide us with enough functionalities in software version control, software defect reporting and tracking. We will use CVS as a first step to establish our software repository and version control and update, and then evaluate other tools for software defect reporting and tracking.

- Documentation

We will create software documentation for both internal use and external customers. For internal developers and users, documented descriptions will be created for all software components and libraries, including functionality requirements, input, and output requirements. Application Programming Interfaces (API) and public data structures will be documented for internal development and potential external users. A user's guide will be created for each of the GEM software packages, and updated after each new release of the software.

Our GEM web site will provide a complete set of software documentation for our GEM-PSE, which will include graphically illustrated diagrams showing the functionality, relationship and interaction of all software packages and libraries in the GEM-PSE, as well as other documents like API specifications mentioned above.

- Requirements traceability matrix and project milestone reviews

A software requirements matrix will be created in terms of project milestones. Periodic reviews within the team will be conducted to examine our progress status and address existing problems and obstacles.

3.	Has your software team been certified at CMM level II?

Our team is not certified at the CMM level II. We do not have a joint history of software development policies, nor a track record of software management by milestones that would allow us to make estimates of future progress. We can estimate the effort to make code improvements by polling each author, who knows his/her field to satisfy CMM level 1 (Initial level). There are some quality-management processes (milestones, reviews, web-based documentation) we will use from the outset that are outlined in the proposal.

4.	What external reviews are planned?

We plan to assemble an external review group that will be composed of users of the codes and system. We have begun assembling such a committee. Members will come from the Southern California Earthquake Center as well as the broader earthquake modeling community. We have selected the committee based on people who would be users of the codes, because this will most effectively uncover problems with the codes as well as enable us to tailor the codes to community needs.

Proposed Review Committee:

Louise Kellogg – UC Davis

Brad Hager – MIT

Steve Ward – UCSC

Mike Bevis – U Hawaii

Julia Morgan – Rice U

Mark Simons – Caltech

Charlie Sammis – USC

Don Turcotte – Cornell U

Gilles Peltzer – UCLA/JPL

5.	Will there be a Quality Assurance function/person(s) to ensure that software processes are documented and being followed?

Our software engineer, Ken Hurst, will also serve as the quality assurance person.

Application Code Descriptions

Name of program: Virtual_California

Author: John B. Rundle

Institution: University of Colorado

Type of program: Realistic 3-D dynamical earthquake simulator.

Language/s:  Fortran 77

Physics (if any):  3D Elastic interactions for arbitrary fault topologies, Tullis-Karner-Marone (TKM) friction, “2 1/2”-dimensional viscoelastic interactions, backslip model via plate driving kinematics, arbitrary physical scales.

Group of codes based upon a CA model of an arbitrary, 3-D, driven vertical strike slip fault system in an elastic layer overlying a Maxwell viscoelastic half space.  Generates synthetic earthquake histories using quasistatic CA-type friction law.  From

these, both horizontal components of surface deformation and horizontal strain can be calculated.  These simulations can be used to develop earthquake pattern recognition algorithms, test ideas about the physics of earthquakes, or other developmental activities.

Algorithms:  Modified cellular automaton, pattern analysis via eigenpattern decomposition.

Problem size:	693 x 693 for latest generation model at 10 km resolution size for fault patches (Virtual_California 2001)

Platform:  Serial code.  In process of conversion to Beowulf SMP cluster configuration.

Current performance: Variable depending on scale.  Typical simulation is several hours run time on 1.0 GHz processor.

I/O needs:  standard

Any other parameter bearing on code performance:  Primarily scale resolution.

Accompanying utilities: Visualization codes using IDL commercial visualization package; Eigenpattern analysis codes.

Metrics for code improvement:  Lines of code parallel code and speedup statistics.

Name of program: Phase Dynamical Probability Change Index

Author: K.F. Tiampo, John B. Rundle

Institution: University of Colorado

Type of program: Data mining:  Earthquake analysis software of seismicity for forecasting

Language/s:  C, Perl

Physics (if any):  Linear operators in correlation-Hilbert space

Algorithms:  Matrix solvers

Problem size:  3000 x 3000

Platform:  Serial code workstations, in conversion to Beowulf SMP clusters

Current performance:  Several days on serial workstation

I/O needs:  standard, but need to consider virtual reality

Any other parameter bearing on code performance:	size of earthquake catalog

Accompanying utilities:  GMT graphics-based software

Metrics for code improvement:  Lines of code converted.

Name of program:  Data Mining via Karhunen-Loeve Space-Time Pattern Analysis

Author:  K.F. Tiampo

Institution:  University of Colorado

Type of program:  Visualizer

A group of codes which takes a seismicity catalog and parses is into a set of binary events, based on the desired magnitude cut, time duration, and areal extent.  It then decomposes the resulting time series into the eigenvalues and eigenvectors of their equal-time correlation matrix, and their associated temporal signals.  The spatial eigenvectors are then plotted along with the associated time series for each mode.  This orthonormal set of eigenpatterns can then be used to model various aspects of the regions seismicity in time or space.

They are available at:

ftp: caldera.colorado.edu/~pub/EOFkit

Language/s: c, idl, perl and gmt.

Physics (if any):  Hilbert space mapping of state vectors

Algorithms:  matrix solvers

Problem size:  3000 x 3000

Platform:  Serial workstation, in conversion to Beowulf clusters

Current performance:  ~1 week on serial workstation

I/O needs:  standard

Any other parameter bearing on code performance:  Earthquake catalog size and completeness

Accompanying utilities:  none

Metrics for code improvement:  Lines of code converted

Name of program:	Viscoelastic Strain - Kinematic Green’s Functions:  STRGRV, STRGRH, FLTGRV, FLTGRH

Author:  John Rundle, J.F. Fernandez, T.T. Yu

Institution:  University of Colorado

Type of program:  Kinematic viscoelastic Green’s functions for fault in elastic layer over viscoelastic-gravitational half-space

Language/s:  Fortran 77

Physics (if any):  Viscoelastic-gravitational relaxation

Algorithms:  Linear solvers, matrix inversion

Problem size:  Typically  500 x 500

Platform:  Serial workstation, converting to Beowulf cluster configurations

Current performance:  Tens of minutes on serial workstations

I/O needs:  standard

Any other parameter bearing on code performance:  none

Accompanying utilities:  none

Metrics for code improvement:  Lines of codes converted

Name of program:  Data Mining via Genetic Algorithm Analysis

Author:  K.F. Tiampo

Institution:  University of Colorado

Type of program:  Nonlinear Inversion Code.

A group of codes which uses a genetic algorithm to invert for a variety of geophysical sources, depending on which option(s) are chosen.  Optional sources include spherical (Mogi) and elliptical magmatic sources, elastic-gravitational magmatic sources which include the effects of source mass, and strike-slip, normal, and reverse faults.  Data to be inverted for includes vertical and horizontal  deformations as well as surface gravity measurements.  These programs can be used to model single or multiple sources, and is available in both serial and parallel formats.

They are available at:

ftp: caldera.colorado.edu/~pub/Genetic Algorithm Inversion

Language/s:  C

Physics (if any): Evolutionary programming

Algorithms:  Modified genetic algorithm

Problem size:  1000’s x 1000’s

Platform:  Serial workstation, in conversion to Beowulf cluster

Current performance:  Several days on serial workstation

I/O needs:  standard

Any other parameter bearing on code performance:  model size (fitness function), size of data set.

Accompanying utilities:  none

Metrics for code improvement:  Lines of code converted

Name of program: t17-7 Multipole Library

Author: John Salmon, Michael Warren (now being used by Terry Tullis)

Institution: Brown University (John Salmon - Digital Island; Michael Warren - LANL)

Type of program: Fast Multipole Library

Language/s: C using MPI

Physics (if any): Independent of physics, but incorporates analytical approximation to particular physics it is being used for

Algorithms: I (Terry Tullis) am not sure.

Problem size: Any size. Has run on the ASCII Red machine at Sandia with just under 8000 processors

Platform: Has been used for a very wide variety

Current performance: Depends on problem being used with. Won the Gordon Bell prize from Supercomputing 98.

I/O needs: Depends on problem

Any other parameter bearing on code performance: In our particular problem if we can eliminate the repetitive calculation of Green's functions currently done with the Multipole code, by storing ones already calculated, we might gain efficiency.

Accompanying utilities: park earthquake simulation code, old graPHIGS code used for post run visualization

Metrics for code improvement: Measure execution time for a fixed number of time steps in a similar problem both with the 14755 elements we now can do (see description of park code). Also test how execution times vary as increase number of elements. Also test scaling of performance as increase number of processors.

Name of program: park

Author: Terry E. Tullis (with William Stuart and Naoyuki Kato)

Institution: Brown University

Type of program: Earthquake Simulation

Language/s: Fortran (currently not written in parallel - are parallelizing with MPI)

Physics (if any): Rate and State Friction; Elasticity; Boundary Elements

Algorithms: Boundary element Green's functions; Fifth order Runge-Kutta integration of coupled ODEs with adaptive step size control

Problem size: Currently only run on single processor, but badly needs to be run in parallel on large machines. The associated Fast Multipole Library has been used on nearly 8000 processors on the ASCII Red machine at Sandia. We hope to use up to 1,000,000 boundary elements, so it will easily scale to many processors.

Platform: IBM RS/6000 and SP currently

Current performance: On single CPU of SP, 14755 elements takes 4.4 hours with Multipole Library (see separate Code Description), and 5.8 hours without Multipole library, both to do 100 time steps. We hope to use millions of elements and do many runs, each with perhaps 100,000 to 1,000,000 time steps.

I/O needs: Either gigabytes to terabytes of output to later be analyzed with scientific visualization software, or some means of creating images during computation, which also requires image output for later examination.

Any other parameter bearing on code performance: Efficiencies made in adapting Fast Multipole code to our problem could offer substantial speedup. Some efficient way of doing visualization could greatly affect how much output is created. Need to consider whether it is better to rerun if need to change visualization method, or to store much output for later visualizing in different ways.

Accompanying utilities: Fast Multipole Library, old graPHIGS code used for post run visualization

Metrics for code improvement: Measure execution time for a fixed number of time steps in a similar problem both with the 14755 elements we now can do (see above). Also test how execution times vary as increase number of elements. Also test scaling of performance as increase number of processors.

Name of program: Community Grids Collaboratory

Author: Geoffrey Fox

Institution: Indiana University

Type of program:

Synchronous Collaboration Framework

Language/s: Java C++

Physics (if any): N/A

Algorithms:

Shared Display, Shared SVG

Problem size: N/A

Platform: Server is Linux

Client is PC – Windows required

PDA Client – Palm or Windows CE under development

“Presenter machine” should be powerful if dynamic presentation

Current performance:

Supports 20 simultaneous users in current tests

I/O needs: N/A

Any other parameter bearing on code performance:

Network requirements up to 20 megabits/sec and multicast for Access Grid

Accompanying utilities: Built using commercial infrastructure

Anabas Shared Display

HearMe desktop audio

Access Grid Community Audio/Video Conferencing

JMS Java Message Server

Oracle database for archiving (not implemented yet)

Metrics for code improvement:

Real-time response required

Name of program: Gateway Computing Portal

Author: Marlon Pierce, Choonhan Youn, Geoffrey Fox

Institution: Indiana University

Type of program:

Computing Portal

Language/s: Java XML

Physics (if any): N/A

Algorithms:

Job submission in Grid environment
Web-based Parameter Specification

Kerberos Security

Problem size: N/A

Platform: Netscape or Internet Explorer Browser on Client

UNIX Server

Current performance: N/A

I/O needs: N/A

Any other parameter bearing on code performance: N/A

Accompanying utilities:

Needs Commercial CORBA Broker

Grid and Grid service Tools

Metrics for code improvement:

User feedback

Name of program: GEM Knowledge Interface

Author: Geoffrey Fox

Institution: Indiana University

Type of program:  Information Portal

Language/s: Java and XML

Physics (if any): N/A

Algorithms:

Java XML Link

Publish Subscribe Messaging

Metadata specification wizard

Problem size:

Designed for meta-data not large datasets

Platform:

UNIX or Windows 2000 Server

Any client

Current performance:

System Under Development

I/O needs: N/A

Any other parameter bearing on code performance:

Size of data sets critical

Accompanying utilities:

JMS Java Message service

Castor XML-Java Interface

XML Tools -- editors

Metrics for code improvement:

User feedback

# Mapping of Recommended Software Documentation

# to CAN Milestones

# Milestone		Documents

# A – Software Engineering Plan

- Software Engineering / Development Plan	[templates can be provided]

- Configuration Management Plan		[templates can be provided]

- Quality Assurance Plan			[templates can be provided]

# E – Baseline Code

- Requirements Document (initial version) [requirements traceability matrix]

- Software Design Documents (initial version)

This documentation is appropriate for this milestone. It reflects a baselining activity where the current state of the system is documented and preparations are being made for the future code improvement and interoperability activities.

# H – Come to agreement on design policy for interoperability and

community delivery

- Updates to Requirements Document and Design Documents

- Initial version of Test Plan / Procedures Documents

As each subsequent milestone approaches, the Requirements and Design Documents need to be kept current.  Initial Test Plans and Procedures need to be developed to pepare for test of the initial code improvements and interoperability

I – Complete prototype from milestone “H,” test with improved codes

J – Full implementation using improved codes

- Updates to Requirements, Design, and Test Documents

- Test Reports of interoperability tests

- Initial User's Guide

Same as H.  Results of all tests need to be documented and made available to the community and stakeholders.

# K – Customer delivery

- Updated Test Plans / Procedures to reflect portability tests

- Updated User's Guide

- Maintenance Manual(s)

- Updates to Requirements and Design Documents to reflect as-built system

This is the deliverable system.  All Documents need to reflect as-built system.  Maintenance manuals should be produced to facilitate maintenance and enhancements.

# Software Engineering Plan

Lowest Common Denominator Elements

1.	Functions

As a minimum, the team should have individual(s) to perform the following functions:

-	Software engineering management

-	Software engineering

-	Configuration Management

-	Quality Assurance

-	Independent software testing after the unit test level

Obviously there will be multiple people performing some of the above.  However, one person may be assigned to more than one function.

2.	Documentation

A minimum set of documentation should include the following:

-	Software Engineering Plan

-	Requirements Document

-	Interface Control Documents

-	Risk Assessment

-	Configuration Management Plan

-	Software Design Documents

-	Integration and Acceptance Test plans and procedures

-	User’s Guides

-	Software Maintenance Manuals

3.	Additional Activities

The functions listed in Item #1 above will require their own sets of activities.  These activities will be spelled out in the various documents listed in Item #2.  Additionally, 
the following activities should also be performed:

-	Maintain a Requirements Traceability matrix which maps the requirements to software processes and test procedures.

-	Maintain a software defect tracking mechanism – either manual or electronic.  This should contain the status of all software defects throughout the life of the project.

-	Conduct internal reviews to track status and address issues.

-	Conduct formal reviews at selected milestones to provide status and address issues.
- Requirements, design, and integration & acceptance tests